## Slide 1: Sprint 0 process and artifacts
Product Vision
Identify Features
Design Research
10 Mins
20 Mins
90 Mins
VisionStatement
High Level Features
Initial Personas
Initial Product Backlog
User Personas
Initial Wireframes
UI Templates
Team
Team
Individual
Teams

## Slide 2: Sprint 0 Approach
Product Team
UI/UX
Identify Vision
Identify Features
Breakdown Epics into stories as Applicable
Identify and plan for Sprint # 1 Backlog
Build Product Backlog
Breakdown Features into Epics
Initial Documentation
Sprint # 0
(2 Hours)
User Experience Design
Identify and document Personas
Create high level wireframes

## Slide 3: Problem Statement
Preliminary Name: “Rx Choice” or “Informed Rx”
Problem: Many prescription medications have serious side effects, causing “adverse effects” that are reported to the FDA. Prescription medications may also be recalled by the manufacturer for various safety issues. Users should have an easy way to research prescription medications to see the side effects, reported adverse reactions, and any recalls. Users (patient, consumer) should be able to go to a single web site to research safety information of prescription medications and make informed choices on which prescription medication to choose based on history of adverse effects, label warnings, and recalls.
Features:
Users must be able to search drug name (brand and generic) - REQUIRED
Users must be able to access all information on any mobile device - REQUIRED
Users must be able to view warning labels by drug name - REQUIRED
Users must be able to view recalls by drug name - REQUIRED
Users should be able to view adverse events by drug name reported over time (frequency?)
Users should be able to view a rating of drug manufacturers based on recalls, etc.
Users should be able to view the location the outbreak occurred in (NOTE: Current FDA datasets includes only country data and manufacturer location data)
Users should be able to compare the generic to the name brand (for side effects, recalls, warning labels)
Users should be able to identify alternative drugs for the same medicinal purpose
Users should be able to create a personalized profile to view recommended drug(s) – STRETCH GOAL
Users should be able to check with their insurance provider to assess coverage/co-pays for various drug options– STRETCH GOAL
Users should be able to scan the prescription drug UPC code instead of entering the name manually– STRETCH GOAL

## Slide 4: Problem Statement
Preliminary Name: “Rx Choice” or “Informed Rx”
FDA Drug Data [https://open.fda.gov/index.html]:
Adverse events
Enforcement
Labeling
Other Potential Non-FDA Data Sets:
USDA – TBD
CDC – TBD
EPA - TBD
OTHERS – TBD (FEMA, DOT, etc.)

## Slide 5: Artifacts for Sprint 0
Mission and Vision Statement
List of Features
Initial Product Backlog
User Personas
Initial Wireframes
Initial DevOps Setup/Validation

## Slide 6: Octo 18F Product Vision
Product Vision Statement
FOR global users WHO want to research prescription and OTC medications THE OpenRX IS A responsive web application THAT provides users with pertinent information about medications UNLIKE the current disparate sources of medication information OUR SOLUTION aggregates multiple open data sources to provide data in a intuitive manner
Success Criteria: Search for medications View medication details, adverse events, and recall data
In Scope: FDA dataset English only
Out of Scope Other languages Login and profile data
NFRs: Responsive Cross browser compatibility